LegalEase

AI-Powered Legal Document Generator

PROJECT PLANNING PHASE

File 3: risk management testing and deliverable

1. RISK MANAGEMENT

RISK 1 – API FAILURE

Risk:

Gemini service may become unavailable.

Planned Solution:

Provide error handling and clear error messages.

RISK 2 – INVALID INPUT

Risk:

Users may submit empty or invalid information.

Planned Solution:

Validate required fields before document generation.

RISK 3 – AI-GENERATED INACCURACIES

Risk:

Generated content may contain inaccuracies.

Planned Solution:

Clearly identify the output as a draft and require human/legal review.

RISK 4 – DEPENDENCY ISSUES

Risk:

Required Python packages may not be installed correctly.

Planned Solution:

Maintain requirements.txt and use a virtual environment.

RISK 5 – SECURITY RISK

Risk:

API credentials may be exposed.

Planned Solution:

Store API keys in environment variables and exclude .env from version control.

RISK 6 – EXPORT ERRORS

Risk:

TXT, DOCX or PDF generation may fail.

Planned Solution:

Test each export function independently.

2. TESTING PLAN

Frontend:

Verify fields, buttons, preview and editing.

API:

Verify /health and /generate.

Validation:

Verify empty and invalid inputs.

AI Integration:

Verify valid requests produce content.

Export:

Verify TXT, DOCX and PDF.

Integration:

Verify frontend → backend → AI → frontend.

Error Handling:

Verify API, network and AI errors.

3. PROJECT DELIVERABLES

The project deliverables include:

• Complete LegalEase source code.

• Frontend module.

• Backend module.

• Gemini AI integration.

• TXT export.

• DOCX export.

• PDF export.

• Automated/basic test files.

• Requirements and configuration files.

• Project documentation.

• Final working application.

4. SUCCESS CRITERIA

The project will be considered ready when the user can:

1. Enter document information.

2. Generate a legal document draft through Gemini.

3. Preview the generated document.

4. Edit the generated content.

5. Export the document as TXT.

6. Export the document as DOCX.

7. Export the document as PDF.

8. Complete the workflow without critical errors.

5. RESPONSIBLE USE

LegalEase is planned as an AI-assisted legal drafting tool.

Generated content should be reviewed for accuracy, jurisdiction and suitability before signing or relying on it.